# Standup Meeting Documentation

## Tuesday 28th Sep 2021

| **Team member** | **Tasks left to do** | **Currently doing** | **Completed/Ready for review** | **Questions**  ***<question> : <target>*** |
| --- | --- | --- | --- | --- |
| Linh | * Retrieve covid cases for Victoria from either an API (if found) or an alternative source * Graph data * CSS for the graph * Tests for user stories | * None | * None | None |
| Ali | * Creating tabs components for Feature 1. * CSS for the Tab Components. * Test documentation for the user story | * None | * None | None |
| Nikki | * Fix date input validation from feature 2 * UseData function * smoothData function * Unit tests for functions * Other tests | * None | * None | None |
| Tan | * Organising feature 3 component and css for them * Add top button to scroll the top of the page * Add loading effect for between API calling period * Improving night mode design * Re-organise workplace to deploy product * Research and help with tabs component * Arrows for changing date range * Implementing static page serve in back end server | * None | * None | None |
| Ryan | * Create useData function to update smoothing value * Create slider for smoothing value * Write CSS for slider | * None | * None | None |

## Friday 1st Oct 2021

| **Team member** | **Tasks left to do** | **Currently doing** | **Completed/Ready for review** | **Questions**  ***<question> : <target>*** |
| --- | --- | --- | --- | --- |
| Linh | * Graph data * CSS for the graph * Unit tests and other tests | * Creating a proxy server to access data from covidlive.com.au | * None | None |
| Ali | * CSS for the tabs components. * Test documentation for the user story | * Creating tabs components for Feature 1. | * None | None |
| Nikki | * Other tests | * None | * Fix date input validation from feature 2 * UseData function * smoothData function * Unit tests for functions | None |
| Tan | * Add top button to scroll the top of the page * Add loading effect for between API calling period * Improving night mode design * Re-organise workplace to deploy product * Research and help with tabs component * Arrows for changing date range * Implementing static page serve in back end server | * Organising feature 3 component and css for them | * None | None |
| Ryan | * None | * Create useData function to update smoothing value * Create slider for smoothing value * Write CSS for slider | * None | None |

## Tuesday 5th Oct 2021

| **Team member** | **Tasks left to do** | **Currently doing** | **Completed/Ready for review** | **Questions**  ***<question> : <target>*** |
| --- | --- | --- | --- | --- |
| Linh | * Blackbox tests for user story 1.4 * Unit tests for server | * Bug fix for proxy server | * Proxy server built * Graph displayed and formatted | None |
| Ali | * CSS for the tabs components. * Test documentation for the user story | * Creating tabs components for Feature 1. | * None | None |
| Nikki | * Other tests | * None | * Fix date input validation from feature 2 * UseData function * smoothData function * Unit tests for functions | None |
| Tan | * Add top button to scroll the top of the page * Add loading effect for between API calling period * Re-organise workplace to deploy product * Implementing static page serve in back end server | * Arrows for changing date range * Research and help with tabs component * Improving night mode design | * Organising feature 3 component and css for them | None |
| Ryan | * Import react icon for info help * Create help popup for feature 1 Graph and number * Assigned blackbox testings | * None | * Create useData function to update smoothing value * Create slider for smoothing value * Write CSS for slider | None |

## Friday 8th Oct 2021

| **Team member** | **Tasks left to do** | **Currently doing** | **Completed/Ready for review** | **Questions**  ***<question> : <target>*** |
| --- | --- | --- | --- | --- |
| Linh | * Prepare for presentation | * Blackbox tests for user story 1.4 * Unit tests for server | * Proxy server built * Graph displayed and formatted | None |
| Ali | * Test documentation for the user story * Preparing for the presentation | * CSS for the tabs components. | * Creating tabs components for Feature 1. | None |
| Nikki | * Other tests * Prepare for presentation and complete slides | * Feature 3 Help button * Function documentation and general formatting * General CSS fixes | * Fix date input validation from feature 2 * UseData function * smoothData function * Unit tests for functions | None |
| Tan | * Add loading effect for between API calling period * Re-organise workplace to deploy product * Implementing static page serve in back end server | * Add top button to scroll the top of the page | * Arrows for changing date range * Research and help with tabs component * Improving night mode design | None |
| Ryan | * Prepare for presentation | * Import react icon for info help * Create help popup for feature 1 Graph and number * Assigned blackbox testings | * Create useData function to update smoothing value * Create slider for smoothing value * Write CSS for slider | None |

## Tuesday 12th Oct 2021

| **Team member** | **Tasks left to do** | **Currently doing** | **Completed/Ready for review** | **Questions**  ***<question> : <target>*** |
| --- | --- | --- | --- | --- |
| Linh | * None | * Prepare for presentation | * Proxy server built * Graph displayed and formatted * Blackbox tests for user story 1.4 * Unit tests for server | None |
| Ali | * None | * Preparing for the presentation. | * Creating tabs components for Feature 1. * CSS for the tabs components. * Test documentation for user story 1.3 | None |
| Nikki | * None | * Prepare for presentation and complete slides | * Fix date input validation from feature 2 * UseData function * smoothData function * Unit tests for functions * Feature 3 Help button * Function documentation and general formatting | None |
| Tan | * None | * Re-organise workplace to deploy product * Implementing static page serve in back end server | * Add top button to scroll the top of the page * Add loading effect for between API calling period | None |
| Ryan | * None | * Prepare for presentation | * Create useData function to update smoothing value * Create slider for smoothing value * Write CSS for slider * Import react icon for info help * Create help popup for feature 1 Graph and number * Assigned blackbox testings | None |